06 — IMPLEMENTATION PLAN

Step-by-Step Build Sequence — V1

| Phase | Build work | Done criteria |
| --- | --- | --- |
| Phase 1 — Project Setup | Create Supabase project, Retool app shell, self-hosted n8n instance, Git repo/config folders, .env.example and service credentials. | All three core services are reachable; secrets are stored safely; repo/config baseline exists. |
| Phase 2 — Database | Create migrations for core tables, indexes, RLS and seed brand profile/source placeholders. | Schema deploys cleanly; Pranavi can authenticate; sample rows respect RLS. |
| Phase 3 — Retool Shell & Auth | Build navigation and empty screens: Today, Post Editor, Calendar, Analytics, Settings. | Login works and each screen loads on desktop/mobile. |
| Phase 4 — Daily Research | Build n8n W1 to call research connector(s), normalize raw signals and insert into research_signals. | Daily run stores valid signals with source, URL, captured time and category. |
| Phase 5 — Deduplication & Scoring | Build clustering/dedupe plus trust, freshness, US, UK, Pranavi and opportunity scoring. | Today screen shows max 5 ranked topics with explanations. |
| Phase 6 — Draft Generation | Add topic detail → Create Post → hooks, draft, carousel outline, visual brief and claim flags. | A selected topic becomes an editable draft in Retool. |
| Phase 7 — Personal Input & Approval | Add text/media input, approve/edit/reject, mandatory rejection reasons and version history. | Every decision is stored; AI vs human final copy is preserved. |
| Phase 8 — Sunday Calendar | Generate 7-day plan enforcing 2 Educational + 1 Storytelling + 1 Soft Selling; add event override actions. | Calendar creates a valid weekly plan and allows human replacement/movement. |
| Phase 9 — Publishing Status | Add copy/export helpers and Scheduled/Published state confirmation for native LinkedIn workflow. | Pranavi can move approved posts through Ready → Scheduled → Published. |
| Phase 10 — Analytics | Build CSV/XLSX/manual import path, normalization into post_metrics and KPI dashboard. | At least one real/synthetic analytics import links to posts and renders USA/UK KPI views. |
| Phase 11 — Weekly Learning | Generate weekly review and write evidence-backed learning_memory entries. | Weekly report explains what worked and recommends next-week adjustments. |
| Phase 12 — QA & Hardening | Test errors, empty states, mobile usability, connector failures, fact-check blocks, secrets and RLS. | All acceptance tests pass end-to-end. |
| Phase 13 — Production Routine | Set daily/weekly schedules, backups/export routine and operating checklist. | System can run for a full week without manual backend intervention except content decisions/publishing. |

# MVP Acceptance Test

1. Daily research job runs.

2. Supabase receives raw signals.

3. Top 5 ranked opportunities appear in Retool.

4. Pranavi opens one and creates a draft.

5. She adds a personal note or media when relevant.

6. She edits and approves it.

7. Calendar receives the post.

8. She marks it Scheduled after using LinkedIn native scheduler.

9. Metrics are imported later.

10. Weekly report uses those metrics and stores a learning.

# Recommended Build Discipline

Do not build analytics before the research→draft→approval→calendar loop works.

Do not build networking engine until core MVP is stable.

Use test data first, then one real daily research connector, then expand sources.

Version n8n workflows and database migrations.

Keep prompt templates in versioned files/config records, not scattered through workflows.